QUEEN’S UNIVERSITY OF BELFAST COMPUTER SCIENCE

Minute of Project Supervision Meeting  
======================================  
Student Name: Venniz Valente  
Project Module Code: CSC3002  
Project Supervisor: Dr Marie Ferrario  
Meeting Number: 05  
Date of Meeting: 05/11/24

Progress since last meeting, and decisions arrived at during meeting:  
======================================  
Tasks fully completed:

* Requirements fixed and User Stories completed.
* Paper Prototypes completed, writeup fixed and UX feedback highlighted.

Action Points:  
======================================

* Design user flow diagram, lower level than wireframing
* After user flow diagram implement wiredrame.

Discussed:

======================================

* The emphasis on the correct flow of pages, must allow the user to not feel overwhelmed on the structure of the web application.
* Incorporate information buttons but note that a good design shouldn’t require instructions for the user.
* Finalising the core functions of the TBR web app and be able to discuss with other students and Dr Marie on our 19th November meeting why it is structured in that way.

Date of next meeting:  
======================================

12/11/24

Agreed minute should be initialled by the supervisor.  
Supervisor's Initials: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date:  
\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Supervisor's Comments:  
======================================