QUEEN’S UNIVERSITY OF BELFAST COMPUTER SCIENCE

Minute of Project Supervision Meeting  
======================================  
Student Name: Venniz Valente  
Project Module Code: CSC3002  
Project Supervisor: Dr Marie Ferrario  
Meeting Number: 07  
Date of Meeting: 26/11/24

Progress since last meeting, and decisions arrived at during meeting:  
======================================  
Tasks fully completed:

* Peer evaluation completed.
* Wire frames completed.
* Entity relation diagram started.
* Class diagrams started.
* Use case diagrams completed.
* Established API key for google books API.

Action Points:  
======================================

* Finish interim demo report and make powerpoint for interim demo.
* Write up test cases.
* Start coding TsundokuBR – get google books API working
* Get time bubble code started.
* Get reading level code started.

Discussed:

======================================

* What is required in the interim demo report and what the interim demo should contain.
* Use of Jira.

Date of next meeting:  
======================================

10/01/25 – Interim Demo

Agreed minute should be initialled by the supervisor.  
Supervisor's Initials: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date:  
\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Supervisor's Comments:  
======================================